Memorandum

TO:  Program leadership / funding sponsor

FROM:  Integration / Field Service concept team

DATE:  28 August 2026

SUBJECT:  Part-time sponsorship to compile a Brain Book (local Nemotron demo)

————————————————————————————————————

We are losing integration knowledge as this aircraft is built. Supplier reports, lab bring-up, tickets, and flight-test logs already describe what healthy and failed look like, but the only extract to the field is a procedure written later by hand. Field Service Representatives will be asked to diagnose from that thin slice, and when 107s (T.O. 00-25-107 assistance requests) start arriving they will reconstruct work the program already paid for. We need a Brain Book compiled now — event dictionary, good-log baselines, and fault signatures — before the people and the logs scatter.

We are asking sponsorship for a small part-time team to prove Brain Book generation and FSR-style log triage on one subsystem and one OFP. The demo will ingest source (log/BIT strings), associated documents, tickets, and paired good/bad logs; emit draft signatures and ticket digests; and require a human review stamp before anything is treated as true. When a sample field report plus a log is dropped on that book, the demo will first list missing context, then match signatures and recommend one next check. It will not write official dispositions or command hardware.

The stack stays open and local: NVIDIA Nemotron (Nemotron 3.5 Lightning / Nano class, ~30B with ~3B active) served on an existing GPU workstation via Ollama; Open WebUI for the operator; Python decoders and ripgrep for logs and source; Git-backed Markdown/YAML for the book. No cloud tokens, no new platform, no Wiki or observability suite in v1. Nemotron is open-weight, agent-oriented, and small enough to keep source and logs on the box.

Ask: two to three people part-time for eight to twelve weeks, one workstation, and access to a bounded corpus (one repo, the ICD/ATP pages, ~20 tickets with logs). Success is ten reviewed signatures that the engineers who chased those problems recognize, plus side-by-side triage of historical cases where the eventual cause appears in the top three after decode. If that holds, the same folder becomes the FSR and 107 front end without a second architecture.

Proposed stack

| Layer | Choice | Why |
| --- | --- | --- |
| Model | Nemotron 3.5 Lightning via Ollama | Open weights, local, agentic, workstation-sized |
| UI | Open WebUI | Chat against the book; no custom app in v1 |
| Decode | Python parsers + ripgrep | Logs and source stay deterministic |
| Store | Git Markdown / YAML | Reviewable, versioned to OFP |
| Out of scope | Cloud LLM, Wiki, LGTM, MCP mesh | Add only after signatures are trusted |

Decision requested

Approve part-time use of two to three people and one GPU workstation for eight to twelve weeks, with access to a single-subsystem corpus, to produce a reviewed Brain Book slice and a log-triage demonstration against historical cases.